Contoso Service Operations AI Modernization

Customer scenario for participant proposals and AI-assisted judging

SAMPLE / FICTIONAL • Manager Day AI-First Proposal Challenge

# 1. Customer profile

| Field | Scenario fact |
| --- | --- |
| Customer | Contoso Industrial Services, a fictional multinational equipment-maintenance provider. |
| Business footprint | Six regional service centers, approximately 1,200 field engineers, and a central customer support operation. |
| Current environment | Microsoft 365 and Azure are strategic platforms. Service requests arrive through email, web forms, call-center notes, and a line-of-business work-order system. |
| Scenario scope | Modernize service-intake, diagnosis support, knowledge retrieval, and work-order preparation using an AI-first approach. |

# 2. Business situation

Agents manually read incoming requests, search multiple knowledge locations, classify severity, and draft work-order summaries.

Field engineers report inconsistent access to current troubleshooting guidance and repeat investigations already performed elsewhere.

Operations leaders want faster response and more consistent quality without creating an expensive platform that is difficult to operate.

Contoso wants measurable value from an initial release while preserving a path to scale across regions and equipment lines.

# 3. Required business outcomes

| Field | Scenario fact |
| --- | --- |
| Outcome 1 | Reduce avoidable manual effort in service intake and work-order preparation. |
| Outcome 2 | Improve consistency and evidence traceability in recommended resolution steps. |
| Outcome 3 | Shorten time to first useful response while keeping human approval for consequential recommendations. |
| Outcome 4 | Create a reusable delivery pattern that can expand to additional regions and equipment families. |

# 4. Constraints and guardrails

An MVP must demonstrate value within 12 weeks of kickoff.

The proposal must fit within a first-phase delivery budget ceiling of USD 450,000, excluding customer-internal labor.

Teams must show a credible cost range and cost drivers. Exact benefit claims require an explicit calculation basis.

Customer and employee data must remain within approved enterprise services and existing access boundaries.

Human review is required before a generated recommendation changes work-order priority, safety actions, customer commitment, or financial entitlement.

The design must support auditability, monitoring, rollback, operational ownership, and a controlled knowledge-refresh process.

Contoso has a small internal AI engineering team. The operating model must avoid dependence on rare skills for routine support.

No proposal may assume unrestricted access to all mailboxes, chats, or historical customer records.

# 5. Data and source quality

Knowledge exists in approved manuals, resolved work orders, support articles, and selected service bulletins.

Some historical work-order narratives are incomplete or inconsistent.

Equipment manuals are authoritative for maintenance procedures; historical work orders are contextual evidence, not automatically authoritative.

Participant teams must describe grounding, citation, freshness, conflict handling, and fallback behavior.

# 6. Deliverables expected from each team

Executive recommendation and customer-value hypothesis

Options considered and selected approach

Target architecture and key technology decisions

MVP scope, phased delivery plan, and acceptance criteria

Cost model, optimization choices, assumptions, and sensitivities

Security, privacy, Responsible AI, and operational controls

AI-tool usage and human-validation log

Three decisions or clarifications required from Contoso

# 7. Success measures for proposal design

Teams should propose measurable indicators and baselines. The following are evaluation categories rather than guaranteed target values: time to first response, manual effort, recommendation acceptance, citation coverage, escaped defects, operational cost per case, user adoption, and safety or compliance exceptions.

# 8. Explicit unknowns

The scenario does not provide exact transaction volumes, current operating cost, model choice, regional data-residency detail, integration complexity, or benefit baseline. Teams should identify these as discovery items, state bounded assumptions, and show how decisions would change if assumptions are incorrect.

# Judge-use note

Only statements in this scenario are customer facts. Anything added by a participant team must be labeled as an assumption, recommendation, external reference, or unresolved question. The judge must not invent missing customer facts.